## Slide 1: Distributed Project Management in BIND 10
Shane Kerr
Internet Systems Consortium (ISC)

## Slide 2: Disclaimer
This talk is about project management
I was a programmer
  No managerial education or training
  Some software engineering training
  Love computers, hate business
I am a project manager
  Still no managerial training
  Some experience, mostly mistakes!

## Slide 3: Warning!
This could happen to you!!!

## Slide 4: BIND 10
The Future of DNS software
Successor to BIND 9:
  80% of DNS servers worldwide!
  Reference implementation
  10 years old
Open Source (BSD license)
5 year project to implement
  Sponsored work, dedicated team
?

## Slide 5
ISC Style of Work: A History
Long long ago, Paul Vixie noticed a smart guy named Mark Andrews doing a bunch of work on BIND. Mark Andrews lives in Australia.
Paul: “Want to work for me?” Mark: “No worries, mate! But I'd hate to leave the outback...” Paul: “Okay, work from there, we'll use the Internet!”

## Slide 6: ISC Style of Work: Practical Details
E-mail is critical
  Personal, mailing lists
VoIP
  Direct calls, conference calls
Jabber
  Personal IM, chat rooms
Face to face meetings
  At head office, IETF/other conference

## Slide 7: ISC Style of Work: New for BIND 10
Scale of co-operation
  More staff on on project
  Long-running effort
Co-existence with other projects
  BIND 9, ISC DHCP at same time
  Other engineering efforts
Open development
  Not just open source
  Community interactions key

## Slide 8: Top Tool Tip: Trac
Trac is a web-based tool to help software development.

## Slide 9: Problems with Trac
Usual Wiki problems
  Entropy: tends to disorder
  No standards for markup
Ticket system not flexible
  Minimal support for workflow
Not great for NON-developers
Subversion... see next slide.

## Slide 10: Revision Control
Subversion picked
  “A Better CVS”
  Excellent Trac integration
  Centralized: one repository
Next step: distributed system
  Mercurial or git
  Develop isolated branch, then merge
Procedures always needed
  Rules for branches, releases, review

## Slide 11: BIND 10: Development Team
ISC staff
Also non-ISC (JPRS, CNNIC)
More in future!

## Slide 12: BIND 10: Communication Challenges
Time
Space

## Slide 13: BIND 10: Communication Challenges
Time
  Japan: UTC+9
  Netherlands: UTC+1 (+2 in summer)
  California: UTC-8 (-7 in summer)
Space
  AMS → SFO: at least 11 hours flying
Culture
  Closed to open development
  Company, country, language issues

## Slide 14: BIND 10: Communication Solutions
E-mail for proposals & decision
Jabber for chatting
  No decisions
Weekly conference calls
  23:00 in Beijing!
  Agenda on e-mail list
  Minutes on Wiki
Quarterly face-to-face meetings

## Slide 15: Types of Management
Process Management
  Ongoing work
  Examples: restaurants, support, operations, ...
Project Management
  Work with a beginning and an end
  Examples: construction, software development, …
BIND 10 is a Project
BIND 10 Support will be a Process

## Slide 16: Project Lifecycle
Many, many, many styles
  Large companies use standards
  ISC does not ;)
All models are similar, roughly:
  Initiate (describe, identify skills & resources, company commitment)
  Plan (tasks, ordering, estimates)
  Execute (do the work, track plan)
  Conclude (verify work, champagne)

## Slide 17: Software Lifecycle Models
Describes how software is built
  Fundamentally project-based
Many, many, many styles
  Large companies use standards
  ISC does not :(
Long history, going back to 1950s
  Best practices from other industries
  Software is unique in many ways

## Slide 18: BIND 10: Y1 Lifecycle Model
bootstrapping problem
Waterfall model
  Requirements
  Design
  Implementation
  Testing

## Slide 19: BIND 10: Waterfall Problems
Classic problems
  Delays “cascade”: not enough testing
  Uncertain requirements/design
Semi-unique problems
  People not available in beginning
  Project had many parts

## Slide 20: BIND 10: Y2 Lifecycle Model
Want something agile
  Shorter timelines, more interaction
  Processes insure productivity
Scrum?

## Slide 21: Lifecycle Model?
Scrum issues
  No experience with scrum
  No backlog of work to build from
  No customer
  Daily meetings impractical
Similar issues with all agile methods
  Designed around small teams
  Require constant feedback

## Slide 22: Moving to Agile Development
No experience:
  Lots of stuff online... try it!
No backlog of work to build from:
  Make a backlog
  Was in Wiki, now in tickets, later...?
No customer:
  Currently doing without...
Daily meetings impractical
  Jabber “bind10-daily-status”

## Slide 23: Current Challenges
Minimizing conference call time
Better integrating ISC/non-ISC staff
Revising development tools
  Subversion to Mercurial/git
  Tracking backlog & other tickets
Weekly/daily reports
  Not fun for developers

## Slide 24: Crazy Idea Section

## Slide 25: Technology
High-tech
  Computers, software, mobile phones
Low-tech
  Farming, road-building
Processes
  Assembly lines, checklists
Culture
  Reward systems, open source

## Slide 26: All Systems Need Feedback
Cars need drivers
Documents need editing
Software needs testing
If the process does not have a step for correction, the first step is to add that to the process!

## Slide 27: Iteration and Feedback
Creating artifacts makes this easier
Checking can be event or time-based
Meta-level work also important

## Slide 28: Iteration & Feedback: BIND 10 Examples
Procedures have dates
  Last review, next review
Periodic assessment
  Post-mortem at each release
Culture of improvement
  Is this tool the best? (Subversion)
  Are we doing this well? (Meetings)

## Slide 29: Iteration/Feedback and Projects
Projects start
  Re-use of process is efficient
Projects end
  Lessons can apply to next project
The Goal is the Goal
Improving the process is nice, but only when it helps improve the output of the project

## Slide 30: BIND 10
Mascot Contest!!!
See http://www.isc.org page!
Questions or comments?
?